## Slide 1: C63.2-2009
PINS inactive
Published 15 December 2009. Replaces 1996 edition

## Slide 2: C63.4-2009
PINS inactive
Published 15 September 2009. Replaces 2003 edition

## Slide 3: C63.5-2006 revision
PINS approved by C63® on 10/2009
WG sent a draft to SC1 for vote in November 2009
multiple questions and concerns from SC1
draft back to WG for additional work
WG addressing concerns and additional questions
NEW SCHEDULE – draft to SC1 by July 2010 for vote

## Slide 4: C63.10-2009 revision
active PINS on file
Published 10 September 2009
Work is just beginning for Edition 2
For C63.10 Edition 2, work is progressing in:
  Measurements above 1 GHz
  Broadband system measurements
  MIMO
  EIRP and ERP measurements
  Polar plots and antenna characteristics
  Multiple transmitters
  Antenna array testing
  Measurements below 30 MHz
  Edition 1 maintenance items

## Slide 5: C63.23 draft
Active PINS on file
WG revising draft from comments
Target – draft to SC1 by fall 2010

## Slide 6: C63.25 draft
Non-active PINS on file
WG preparing a draft
Measurements in process to validate methods
Target – draft to SC1 by late 2010

## Slide 7: C63.26 draft
active PINS on file
WG is meeting regularly and actively
Work is just beginning for this standard
Roadmap developed and key tasks identified
Target – draft by late 2011