## Slide 1: ANSI C63 COMMITTEE SC/2 TERMINOLOGY DEFINITIONS Status of ANSI C63.14 Update
Presenter: Dave Southworth
ANSI C63, SC/2 Chair
SPAWARSYSCEN - San Diego

## Slide 2: SC/2 Meeting
Meeting Held at Northwest EMC, Irvine, CA
  27 Sep 2005, 1015 - 1114
  Attendees: Dave Southworth, Joe Snyder, David Zimmerman, Ed Hare, Chrys Chrysanthou, Dennis Camell, Don Heirman, Mike Windler, HR Hofmann, and Dheena Moongilan
  Reviewed Scope, Approach, Schedule
    Update of ANSI C63.14
    Potential Secretary discussed

## Slide 3: Membership in SC/2
Chair: Dave Southworth
Vice-Chair: Marcus Shellman
Secretary: vacant
Members:
  Don Heirman, SC/1
  John Lichtig, SC/3
  Ed Hare, SC/5 (alt: Bob Hofmann)
  Dan Hoolihan, SC/6, SC/8
  Stephen Berger, SC/7
  Ralph Showers, C63
  Joe Snyder
Members approved at April 2005 C63 Main Meeting

## Slide 4: SC/2 Scope (Apr 2005)
ANSI ASC C63 SC2 shall develop and update an American National Standard Dictionary for Electromagnetic Compatibility (EMC) including Electromagnetic Environmental Effects (E3).
This document provides definitions of terms associated with EMC and E3. In addition to definitions, it includes terminology and abbreviations. Some duplication of IEEE Std100 may occur if terms are used in C63 standards.
This is a living document that requires update every 5 years as the technology changes. It shall consider the latest definitions from sources such as: C63 standards, Department of Defense (DoD) and others as deemed appropriate (e.g. IEC 60050-161).
The document number shall be ANSI C63.14-(Latest Date).
Scope approved at April 2005 C63 Main Meeting

## Slide 5: Proposed Update Approach
Update ANSI C63.14 by the following Steps:
  1. Review C63 Standards published after last edition of C63.14 -1998 for new terms (need draft standards from SC chairs) ~Nearly complete
  2. Review Selected Military References for new terms ~Nearly complete
  3. Chairs of SCs to review draft documents for new terms not in C63.14
  4. Address Copyrighted terms for approval
  5. Propose Changes to C63 Main Body
Get Consensus of C63 Main Group on Changes to Complete effort under PINS

## Slide 6: Approach to Update
Update of ANSI C63.14 must consider key Stakeholders:
  ANSI C63 Standards & US Industry
  US Department of Defense (DoD)
    C63.14 Referenced in MIL-STD-461E, MIL-STD-464A, MIL-HDBK-237, MIL-HDBK-240
  Note: IEC, NATO not currently considered as key drivers of terms
  Discussion between IEEE and IEC underway to have a common E3 vocabulary

## Slide 7: Proposed Schedule
Steps | 2005 | 2006 | 2007 | 2008
1. Review recent ANSI C63 standards for new/changed terms |  |  |  | 
2. Review selected Military references for new/changed terms |  |  |  | 
3. C63 SC Chairs review draft stds for new E3 terms |  |  |  | 
4. Propose Changes at ANSI C63 Meetings |  |  |  | 
Publish
C63 Main Body reaffirmed C63.14 in Sep 2005, revise by 2010.
Place C63.14 on a ~2 yr maintenance cycle after above catch up process is done

## Slide 8: PINS FOR UPDATE
PINS Drafted
  Passed: April 26, 2005 to C63 Secretary
  Established Update Requirement for C63.14
    American National Standard Dictionary for Technologies of Electromagnetic Compatibility (EMC), Electromagnetic Pulse (EMP), and Electrostatic Discharge (ESD)
  To be recorded at ANSI

## Slide 9: MIL-STDs Reviewed
MIL-STD-461E
MIL-STD-464A
MIL-STD-449B
MIL-STD-469B
MIL-STD-1310G
MIL-STD-1377
MIL-STD-1541A
MIL-STD-220B
MIL-STD-1542B
MIL-STD-1605
DODI 6055.11
MIL-STD-1399, Section 300
MIL-HDBK-237D
MIL-HDBK-240
MIL-HDBK-235,
MIL-HDBK-274
MIL-HDBK-293
MIL-HDBK-294
MIL-HDBK-335
MIL-HDBK-1512
MIL-HDBK-1857
Not all planned new terms have been added yet

## Slide 10: Planned Actions
Get approval for terms from other sources that are copyrighted
Reduce multiple definitions per term to one definition
Complete adding new terms from DOD references
Eliminate source references at end of terms except for copyrighted terms
  SC/2 to have audit trail for added terms

## Slide 11: Copyright issue
Number of terms from other than C63 or IEEE
  Below terms not added but from original C63.14
  {381 original terms + 70 DOD/ANSI terms = 451 terms}
55 terms from IEC | 9%
14 terms from NATO | 3%
12 terms from NTIA | 3%
1 term from SAE | <1%
1 term from ESD org* | <1%
1 term from VIM | <1%
1 term from ITU | <1%
Some above terms may be replaced by IEEE or DOD sources
*2 SAE terms added from ANSI C63.19